# Project Planning Phase(2)

## Agile Project Planning, Epics, Stories & Sprint Schedule

| Date | 24 October 2026 |
| --- | --- |
| Student Name / Developer | Sakshi Verma |
| Project Name | StaffSync - Modern human resource management solution. |
| Maximum Marks | 5 Marks |

### 1. Project Overview & Agile Metrics

Project Title: StaffSync - Modern human resource management solution.

Developer: Sakshi Verma

Complexity: Medium | Total Epics: 6 | Total Stories & Tasks: 19

Methodology: Agile Scrum with Kanban Board Tracking

### 2. Epics & User Stories Breakdown (19 Tasks)

| Epic # | Epic Name | Stories / Tasks Included | Assigned To | Status |
| --- | --- | --- | --- | --- |
| Epic 1 | PROJECT ARCHITECTURE | 1. Technical Architecture 2. ER-Diagram 3. Features 4. Roles and Responsibilities 5. User Flow 6. MVC Pattern | Sakshi Verma | Completed |
| Epic 2 | PROJECT SETUP AND CONFIGURATION | 7. Creating Project Folder (Client & Server) 8. Client Setup (React + Vite) 9. Server Setup (Node.js + Express) | Sakshi Verma | Completed |
| Epic 3 | BACKEND DEVELOPMENT | 10. Backend Structure (server.js, config, controllers, middleware, models, routes) 11. REST API Development and Explanation | Sakshi Verma | Completed |
| Epic 4 | DATABASE DEVELOPMENT | 12. Configure MongoDB (Install Mongoose) 13. Create Database Connection (config/db.js) 14. Create Schema and Models (User, Training, Leave, Employee, Attendance, Announcement) | Sakshi Verma | Completed |
| Epic 5 | FRONTEND DEVELOPMENT | 15. Frontend Structure (auth, employee, hr, manager, pages) 16. React Router & ProtectedRoute Development (App.jsx) | Sakshi Verma | Completed |
| Epic 6 | PROJECT EXECUTION | 17. Steps for Project Execution 18. Output Screenshots Verification 19. Demo Video & Final Submission | Sakshi Verma | Completed |

### 3. Sprint Plan & Milestone Schedule

| Sprint | Focus Area | Deliverables | Owner |
| --- | --- | --- | --- |
| Sprint 1 | Architecture, Setup & Database | System Architecture, ER Diagram, MVC Design, Vite React Client Setup, Express Server Setup, MongoDB Connection & 6 Mongoose Schemas | Sakshi Verma |
| Sprint 2 | Backend REST APIs & JWT Auth | JWT Authentication Middleware, Auth/Employee/Leave/Attendance/Announcement/Training Controllers & Routes | Sakshi Verma |
| Sprint 3 | Frontend Role Dashboards | Landing Page, Login/Register, ProtectedRoute, Employee Portal, HR Dashboard, Manager Dashboard | Sakshi Verma |
| Sprint 4 | Integration, Testing & Execution | End-to-End API Integration, Functional & Performance Testing, Output Screenshots & Documentation | Sakshi Verma |